|  |  |  |  |
| --- | --- | --- | --- |
| **Date** | **Week** | **Task** | **Test degrees** |
| 29.03-02.03 | Week 1 | 1. Topic selection |  |
| 05.04-09.04 | Week 2 | 1. Project plan |  |
| 12.04-16.04 | Week 3 | 1. Project structure 2. Database | **1st stage results** |
| 19.04-23.04 | Week 4 | 1. Authorization and Registration 2. Photo verification 3. Error correction |  |
| 26.04-30.04 | Week 5 | 1. Create user profile 2. File download | **2nd stage results** |
| 03.05-07.05 | Week 6 | 1. Search process 2. Correction in the database 3. Error correction |  |
| 10.05-14.05 | Week 7 | 1. Use filtering found data when searching 2. Use the need algorithms for searching | **3rd stage results** |
| 17.05-21.05 | Week 8 | 1. Create chat for users 2. Error correction |  |
| 24.05-28.05 | Week 9 | 1. Optimization | **4th stage results** |
| 31.05-04.06 | Week 10 | 1. Pre-defense 2. Full error correction |  |

**Development plan**